PROJECT CHARTER

Fraud Detection System — Loan Applications

Version 1.0   |   March 2026   |   Solo Project

| Project Name | Fraud Detection System — Loan Applications |
| --- | --- |
| Version | 1.0 |
| Date | 17 March 2026 |
| Author | Solo Project |
| Status | Draft |
| Document ID | FDS-PC-001 |

1.  Project Purpose

Financial institutions face growing losses from fraudulent loan applications where bad actors exploit weak identity checks, fabricated income documents, and unusual behavioural patterns to obtain credit they do not intend to repay. This project builds an end-to-end Machine Learning–based Fraud Detection System embedded in the loan origination workflow. Using a labelled dataset of 10,000 historical applications covering 29 applicant attributes — including credit score, payment behaviour, employment verification, and device information — the system scores each application for fraud probability in real time. The goal is to enable faster and more accurate risk decisions, reduce manual review burden, and prevent fraudulent disbursements before they occur.

2.  Objectives

- Build and deploy a classification model achieving AUC >= 0.90 and Recall >= 0.85 on the fraud class.

- Reduce manual loan review effort by at least 40% by auto-flagging only high-risk applications.

- Decrease fraudulent disbursements by 30% or more within 6 months post-deployment versus the prior-year baseline.

- Provide per-application SHAP-based explainability outputs to support fair-lending compliance and audit readiness.

- Implement an automated monthly retraining and drift-monitoring pipeline to maintain model performance over time.

- Deliver full documentation — BRD, EDA notebook, model card, and UAT plan — suitable for regulatory review.

3.  Scope

In Scope

- Personal, home, auto, education, and travel loan applications via the digital origination channel.

- EDA and feature engineering on account_data.csv (10,000 records, 29 features) and customer_data.csv (30 profiles, 13 fields).

- Encoding of categorical risk features: ApplicationBehavior, LocationofApplication, Blacklists, PastFinancialMalpractices, PaymentBehavior, and others.

- Training and tuning of Logistic Regression, Random Forest, and XGBoost; selection of best-performing model.

- Real-time scoring API (REST/JSON) integrated with the Loan Origination System.

- UAT with at least 200 application samples and compliance review against applicable data-protection regulations.

- Model monitoring dashboard tracking fraud flag rate, false-positive trend, and data drift indicators.

Out of Scope

- Fraud detection for credit cards, insurance claims, or any non-loan product lines.

- Post-detection investigation, recovery, or legal-action workflows.

- KYC or AML processes — these remain under existing Compliance systems.

- Changes to the core banking UI beyond the scoring API integration.

- Case-management or manual review-queue tooling.

4.  Deliverables

| # | Deliverable | Due | Owner | Gate |
| --- | --- | --- | --- | --- |
| 1 | Business Requirements Document (BRD) | Week 2 | Self | Baseline |
| 2 | EDA Notebook (Jupyter) | Week 3 | Self | Reviewed |
| 3 | Feature-Engineered ML Model | Week 6 | Self | Validated |
| 4 | UAT Test Plan & Results | Week 8 | Self | Signed off |
| 5 | Deployment & Monitoring Report | Week 10 | Self | Production |

5.  Timeline / Milestones

| Milestone | Target Date | Success Criterion |
| --- | --- | --- |
| Project Kick-off & Planning | Week 1 (26 Mar 2026) | Charter finalised; dataset confirmed |
| Data Procurement & Profiling | Week 2 (02 Apr 2026) | Data quality report complete |
| Exploratory Data Analysis | Week 3 (09 Apr 2026) | EDA notebook complete |
| Feature Engineering & Baseline Model | Week 5 (23 Apr 2026) | Baseline AUC >= 0.82 |
| Model Optimisation & Validation | Week 6 (30 Apr 2026) | Final model accepted |
| API Integration (Staging) | Week 7 (07 May 2026) | Scoring endpoint live in staging |
| User Acceptance Testing | Week 8 (14 May 2026) | All test cases passed |
| Compliance Review | Week 9 (21 May 2026) | Compliance sign-off received |
| Production Deployment | Week 10 (28 May 2026) | System live; monitoring active |
| Project Closure & Review | Week 12 (11 Jun 2026) | Lessons-learned documented |

6.  Budget & Resources

Team

This is a solo project. All work — data analysis, modelling, integration, documentation, and testing — is performed by one individual.

Tools & Platforms

| Tool | Platform | Purpose |
| --- | --- | --- |
| Python 3.11 | pandas, scikit-learn, XGBoost, SHAP | Core ML & EDA |
| Jupyter Notebook | VS Code | Development environment |
| MLflow | Local instance | Experiment tracking |
| Git / GitHub | Private repository | Version control |
| Google Colab / Local | Free tier | Training & compute |
| Microsoft Word | Markdown | Documentation |

Estimated Effort

Approximately 120 to 140 hours total across 12 weeks, averaging 10 to 12 hours per week.

7.  Constraints

- All training data must remain within an approved local or institutional environment.

- PII fields — Name, PAN Number, Contact Number, Email, Address — must be masked or excluded from all model features, per DPDP Act 2023.

- The model must provide individual-level explanations for any adverse loan decision, per fair-lending guidelines.

- Project must be completed within the 12-week window. No extensions without documented justification.

- Only labelled historical data is available for training; no real-time bureau feeds in v1.0.

8.  Assumptions

- The account_data.csv dataset (10,000 records, 22.26% fraud prevalence) is representative of the live application population.

- Ground-truth IsFraud labels have been validated and are accurate.

- Loan Origination System API documentation will be available by Week 6 for integration work.

- MLflow or equivalent experiment-tracking tooling is accessible within the project environment.

- Reviewers are available to provide feedback within 3 business days of each deliverable submission.

9.  Risks

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Class imbalance (22% fraud rate) degrading recall | Medium | High | SMOTE oversampling; optimise F1/AUC |
| Data quality or missing fields in training data | Medium | High | Validation pipeline; fallback imputation |
| Model drift post-deployment | High | High | Monthly retraining; PSI drift alerts |
| Scope creep during development | Medium | Medium | Lock scope in BRD; document any changes |
| Regulatory non-compliance (DPDP Act, RBI) | Low | High | Mask all PII before model training |
| Overfitting to historical fraud patterns | Medium | High | Cross-validation; regularisation; hold-out set |
| API integration delays | Medium | Medium | Start integration scoping in Week 2 |

10.  Sign-Off

By signing below, each party confirms they have reviewed this Project Charter and authorise the project to proceed as defined.

| Role | Name | Signature & Date |
| --- | --- | --- |
| Project Owner / Author | Self |  |
| Academic Supervisor |  |  |
| Internal Reviewer |  |  |